AWSSecurity AI Full Project Audit Report Comprehensive Code · Security · Infrastructure & Test Review ──────────────────────────────────────────────────────────── RootNode-Rebels ¦ Branch: main ¦ Commit: 053b3db ¦ September 20, 2026

| Project | AWSSecurity AI — Real-Time Account Hijacking Detection & Prevention System |
| --- | --- |
| Team | RootNode-Rebels |
| Repository | Branch: main ¦ Commit: 053b3db |
| Audit Sources | Team DOCX Audit (Sep 19, 2026) + Deep Code Review (Sep 20, 2026) |
| Prepared By | Antigravity AI Assistant |
| Classification | 🔒 CONFIDENTIAL — Internal Use Only |

| 4 Critical | 6 High | 5 Medium | 5 Minor |
| --- | --- | --- | --- |

20 Issues Identified  ·  18 Security Controls Verified Pass  ·  Estimated Fix Time: ~12.5 Hours

1.   Executive Summary

This report consolidates findings from two independent audits of the AWSSecurity AI project: the team's internal DOCX review (September 19, 2026) and a deep automated code-level review (September 20, 2026). Together, they cover all system layers — backend Python services, authentication and session governance, ML risk engine, AWS infrastructure, Docker, frontend UI, and test suite integrity.

The project demonstrates a strong security foundation. Password hashing, brute-force protection, device isolation, session governance, and real-time threat detection are all implemented correctly and to industry standards. However, 20 issues were identified across critical, high, medium, and minor severity bands.

⚠ ATTENTION: Two Critical issues — MFA bypass via OTP leakage and full account takeover via reset token leakage — were discovered during the code review and were NOT present in the team's original DOCX. These must be discussed and resolved before any demo or deployment.

2.   Issue Statistics

| Severity | Count & Source | Status |
| --- | --- | --- |
| 🔴 Critical | 4 issues · 2 from Team DOCX · 2 Newly Discovered | Resolved when fixed |
| 🟠 High | 6 issues · 1 from Team DOCX · 5 Newly Discovered | Resolved when fixed |
| 🟡 Medium | 5 issues · 3 from Team DOCX · 2 Newly Discovered | Resolved when fixed |
| 🟢 Minor | 5 issues · 2 from Team DOCX · 3 Newly Discovered | Resolved when fixed |
| TOTAL | 20 issues · 8 from Team DOCX · 12 Newly Discovered | Resolved when fixed |

Key:  [DOCX] = found in team DOCX only   [NEW] = found only in code review   [BOTH] = confirmed by both audits

3.   Critical Security Vulnerabilities

The following 4 issues must be resolved before any public demo, staging, or production deployment. Issues 01 and 02 were NOT in the team DOCX and represent the highest-risk findings in this report.

ISSUE-01  —  OTP Code Leaked in Login API Response  [NEW]

| ISSUE-01 ▸ OTP Verification Code Leaked in Login API Response |  |
| --- | --- |
| Severity | 🔴 CRITICAL |
| Category | Security — Authentication Bypass |
| File(s) | backend/app.py — Lines 960–968 |
| Source | Newly discovered in code review — NOT in team DOCX |

Description

When a login attempt triggers a Multi-Factor Authentication challenge, the server responds with a JSON object containing "demo_mfa_code" — the actual 6-digit OTP code just dispatched to the user's Primary Device. This means the attacker who triggered the login receives the exact code they need to bypass MFA in the same HTTP response body.

{
  "status": "MFA_REQUIRED",
  "action": "STEP_UP_MFA",
  "temp_token": "abc123...",
  "demo_mfa_code": "847291"    ←  REAL OTP returned to the attacker
}

Attack Scenario

• 1.  Attacker calls POST /api/auth/login with victim's email and correct password.

• 2.  Server triggers MFA — returns "demo_mfa_code": "847291" in the response body.

• 3.  Attacker immediately calls POST /api/auth/verify-mfa with the leaked code.

• 4.  Full authenticated session granted. MFA completely bypassed in 2 API calls.

Recommendation

Remove "demo_mfa_code" from the response entirely in production. If needed for local development, gate it exclusively behind DEPLOYMENT_MODE == "DEVELOPMENT".

ISSUE-02  —  Password Reset Token Leaked in API Response  [NEW]

| ISSUE-02 ▸ Password Reset Token Leaked in Forgot-Password Response |  |
| --- | --- |
| Severity | 🔴 CRITICAL |
| Category | Security — Full Account Takeover |
| File(s) | backend/app.py — Lines 1436–1441 |
| Source | Newly discovered in code review — NOT in team DOCX |

Description

The /api/auth/forgot-password endpoint returns the actual cryptographic password reset token in the JSON response body as "demo_reset_token". The token is simultaneously sent to the victim's email AND returned directly to the attacker in the HTTP response.

{
  "status": "SUCCESS",
  "message": "Password reset link dispatched...",
  "demo_reset_token": "Vq8mN2xRk..."    ←  REAL token returned to the attacker
}

Attack Scenario

• 1.  Attacker calls POST /api/auth/forgot-password with any victim email address.

• 2.  Server generates a real reset token and returns it in the HTTP response body.

• 3.  Attacker calls POST /api/auth/reset-password with the leaked token + new password.

• 4.  Attacker permanently owns the account. No email access required.

Recommendation

Remove "demo_reset_token" from the response in all non-development environments.

ISSUE-03  —  Hardcoded Admin Credentials in Source Code  [BOTH]

| ISSUE-03 ▸ Hardcoded Admin Credentials + Console Log Leak |  |
| --- | --- |
| Severity | 🔴 CRITICAL |
| Category | Security — Credential Exposure |
| File(s) | backend/app.py — Lines 98–100, 127, 163–165, 196 |
| Source | Found in team DOCX (Issue #1) + Extended findings in code review |

Description

Super Admin credentials are hardcoded in app.py and run on every server startup. The code review additionally found the plaintext password is printed to stdout on startup, leaking into CI/CD pipeline logs, container log aggregators, and any log monitoring system.

admin_email = "likhithadm@gmail.com"
admin_pwd   = "likitha@2005"    ←  hardcoded in source code
print(f"Seeded Super Admin: {admin_email} / {admin_pwd}")    ←  leaks to all logs

Recommendations

• Move credentials to a .env file loaded via os.getenv(). Exclude .env from version control.

• Remove the password from the print() / log statement immediately.

• Rotate the Super Admin password after the fix is deployed.

ISSUE-04  —  Docker Port Mismatch — Container Unreachable  [DOCX]

| ISSUE-04 ▸ Docker Port Mismatch: Dockerfile (80) vs docker-compose.yml (8000) |  |
| --- | --- |
| Severity | 🔴 CRITICAL |
| Category | Deployment — Silent Failure, App Unreachable |
| File(s) | Dockerfile Line 27 ¦ docker-compose.yml Line 10 |
| Source | Team DOCX — Issue #3 |

Description

Dockerfile sets ENV PORT=80 and EXPOSE 80 — the app listens on port 80 inside the container. docker-compose.yml maps 8000:8000 (external → internal). Since the app runs on 80 but Docker routes to 8000 internally, no traffic reaches the application. The healthcheck also uses port 80 and passes internally, masking the issue — the app is completely unreachable externally.

Dockerfile:          ENV PORT=80   EXPOSE 80
docker-compose.yml:  ports: ["8000:8000"]    ←  mismatch, app unreachable

Recommendation

Standardize on port 8000. Set ENV PORT=8000 and EXPOSE 8000 in Dockerfile. Update healthcheck to http://localhost:8000/api/system/status. Keep docker-compose.yml as 8000:8000. Effort: 10 minutes.

4.   Critical Operational Issues

ISSUE-05  —  AWS Notification Spam & Alert Fatigue  [DOCX]

| ISSUE-05 ▸ Notification Spam — No Cooldown, CloudWatch Threshold Too Low |  |
| --- | --- |
| Severity | 🔴 CRITICAL |
| Category | AWS Infrastructure — Alert Management |
| File(s) | aws/template.yaml Line 130 ¦ backend/security/notification_service.py |
| Source | Team DOCX — Issue #2 |

Description

The CloudWatch alarm HighRiskRateAlarm triggers SNS when ≥ 3 BLOCK_SESSION events occur in a 5-minute window. This fires during every demo, test run, or new-device login. No deduplication or cooldown exists — every event dispatches a full notification stack: SNS email + in-app alert + desktop toast + CloudWatch log.

Impact

• Alert fatigue — team ignores real incidents due to constant false-positive volume.

• SNS/SES cost spikes during every demo, test run, or presentation session.

• Notification storms can degrade application performance under load.

Recommendations

• Raise HighRiskRateAlarm threshold in template.yaml from 3 to 10+ for production.

• Add per-user cooldown in notification_service.py: max 1 alert per type per 5 minutes.

• Use SNS filter policies to route only CRITICAL severity alerts to email.

5.   High-Severity Backend Bugs

ISSUE-06  —  Variable Shadowing in CMS Admin Handlers  [NEW]

| ISSUE-06 ▸ Variable Shadowing in CMS Admin Handlers |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Backend Logic — Silent Bug / Audit Trail Loss |
| File(s) | backend/app.py — Lines 2331–2368 |
| Source | Newly discovered — NOT in team DOCX |

Description

In both cms_delete_user() and cms_unlock_user(), FastAPI injects the authenticated Super Admin as the "user" dependency. The very next line overwrites it with the target account, silently destroying the admin identity. CloudWatch audit logs record no information about which administrator performed the action — critical for forensics.

Recommendation

Rename the dependency parameter to "admin" and the inner lookup to "target_user". Include admin["email"] in the CloudWatch log message. Effort: 20 minutes.

ISSUE-07  —  MongoDB-Incompatible sort_key / reverse Arguments  [NEW]

| ISSUE-07 ▸ MongoDB-Incompatible sort_key / reverse Arguments |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Backend — Production Crash on MongoDB Path |
| File(s) | backend/app.py — Line 1703 and multiple other locations |
| Source | Newly discovered — NOT in team DOCX |

Description

Throughout app.py, .find() is called with sort_key="created_at" and reverse=True. The custom LocalCollection accepts these. However, when MONGODB_URI is set and PyMongo is active, these arguments raise TypeError immediately — crashing /api/auth/sessions and every other sorted endpoint in a real MongoDB deployment.

db.active_sessions.find(query, sort_key="created_at", reverse=True)
# ↑ Works locally. Crashes with TypeError on live MongoDB.

Recommendation

Add a MongoDB-compatible sort path using .sort([(sort_key, direction)]) chaining, or create a compatibility wrapper in DatabaseManager. Effort: 30 minutes.

ISSUE-08  —  Lambda auth_handler.py Returns Hardcoded Fake Token  [DOCX]

| ISSUE-08 ▸ Lambda auth_handler.py Returns Hardcoded Fake Token |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Security — Serverless Mode Auth Bypass |
| File(s) | aws/lambdas/auth_handler.py |
| Source | Team DOCX — Warning W1 |

Description

Lambda auth_handler.py is a stub that returns a hardcoded ALLOW response with a fake session token regardless of credentials. In serverless deployment mode, any request to the Lambda endpoint is unconditionally approved — a complete security bypass.

Recommendation

Wire the Lambda to the actual authentication logic, or add a runtime guard that prevents it from running in AWS production environments. Effort: 2–3 hours.

ISSUE-09  —  CloudWatch Alarm Counters Not Separated  [DOCX]

| ISSUE-09 ▸ CloudWatch Alarm Counters Not Separated |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Backend — Misleading Security Telemetry |
| File(s) | backend/monitoring/cloudwatch_service.py — Lines 83, 93 |
| Source | Team DOCX — Warning W2 |

Description

HighRiskRateAlarm and BruteForceBurstAlarm both evaluate the same underlying counter. This makes the alarms redundant — they fire on identical data — and prevents security operations from distinguishing between ML-scored hijack attempts and brute-force attacks.

Recommendation

Use separate counters: HighRiskDetections for ML-risk events and BruteForceBlocks for rate-limiter triggered lockouts. Effort: 1 hour.

ISSUE-10  —  CORS Wildcard + Credentials — Any Origin Allowed  [BOTH]

| ISSUE-10 ▸ CORS Wildcard + Credentials — Any Origin Allowed |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Security — Cross-Origin Request Forgery |
| File(s) | backend/app.py Line 81 ¦ aws/template.yaml |
| Source | DOCX (SAM AllowOrigin: *) + Code review (app.py regex — more severe) |

Description

The DOCX flagged the SAM template AllowOrigin: * as too permissive. The code review found app.py uses allow_origin_regex=r"^https?://.*$" combined with allow_credentials=True. Per W3C CORS specification, this is the most dangerous CORS configuration possible — any website can make authenticated API calls on behalf of logged-in users.

allow_origin_regex=r"^https?://.*$"   ←  matches every website
allow_credentials=True              ←  combined = CSRF from any origin

Recommendation

Restrict to specific known origins: allow_origins=["http://localhost:8000", "https://your-domain.com"]. Effort: 20 minutes.

6.   Test Suite Failures

ISSUE-11  —  All Three Tests in test_root_admin_demo_delete.py Will Fail  [NEW]

| ISSUE-11 ▸ All 3 Tests — Wrong Assertions + Missing Authorization Headers |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Test Suite — Incorrect Logic & Missing Auth |
| File(s) | tests/test_root_admin_demo_delete.py |
| Source | Newly discovered — NOT in team DOCX |

Test 1 — test_01_new_registered_user_is_root_admin

Asserts reg_data.get("role") == "ROOT_ADMIN" but /api/auth/register only returns {status, message, email, requires_verification} — no role field exists in the response. Also, the code assigns "USER" role (not "ROOT_ADMIN") to all non-admin emails. Both assertions fail with None != "ROOT_ADMIN".

Test 2 — test_02_allow_deletion_of_demo_as_root_admin

Calls DELETE /api/cms/users/{email} with no Authorization header. The endpoint requires Depends(check_super_admin) — returns 401/403 without auth. Test asserts status 200. Always fails.

Test 3 — test_03_maintenance_mode_and_root_admin_control

Calls POST /api/system/maintenance without an Authorization header. Endpoint is protected by check_super_admin — returns 401 without auth. Always fails.

ISSUE-12  —  MongoDB Cursor Exhaustion in test_notification_service.py  [NEW]

| ISSUE-12 ▸ MongoDB Cursor Exhausted on Second Iteration in All Assertions |  |
| --- | --- |
| Severity | 🟠 HIGH |
| Category | Test Suite — MongoDB Compatibility |
| File(s) | tests/test_notification_service.py — Lines 64, 67, 116, 120, 135, 144, 166, 181 |
| Source | Newly discovered — NOT in team DOCX |

Description

Throughout the test file, .find() results are stored in a variable then used twice — once for len(records) and once for index/next() access. With the local store (Python list) this works. With PyMongo (live MongoDB), cursors are exhausted after one iteration — the second use returns nothing. All 6 affected assertions silently break against a live MongoDB connection.

records = db.get_collection(...).find(...)   ←  PyMongo cursor, exhausted after 1 use
self.assertGreaterEqual(len(records), 1)       ←  OK
next((r for r in records if ...), None)        ←  FAILS: cursor already exhausted

Recommendation

Wrap all .find() results with list(): records = list(db.get_collection(...).find(...))  Effort: 15 minutes.

7.   Medium-Severity Issues

ISSUE-13  —  Full User Table Scan in MFA Poll Endpoint  [NEW]

| ISSUE-13 ▸ Full User Table Scan in MFA Poll Endpoint |  |
| --- | --- |
| Severity | 🟡 MEDIUM |
| Category | Performance / Security — Potential DoS Vector |
| File(s) | backend/app.py — Lines 1272–1278 |
| Source | Newly discovered — NOT in team DOCX |

Description

GET /api/auth/mfa-poll/{temp_token} iterates every user in the database to find a matching mfa_pending.temp_token. Secondary devices poll this endpoint repeatedly while waiting for approval, creating O(n) full-table scans per poll. An attacker can spam random temp_token values to force continuous expensive database operations.

Recommendation

Add a MongoDB index on mfa_pending.temp_token, or store a temp_token→email lookup collection.

ISSUE-14  —  data/db.json Growing Without Bounds  [DOCX]

| ISSUE-14 ▸ data/db.json Growing Without Bounds |  |
| --- | --- |
| Severity | 🟡 MEDIUM |
| Category | Performance — Unbounded Data Growth |
| File(s) | data/db.json |
| Source | Team DOCX — Warning W3 |

Description

db.json has reached 190 KB with no pruning strategy. cloudwatch_logs and security_events grow permanently. Local read/write performance degrades noticeably as the file scales.

Recommendation

Add TTL-based pruning: delete cloudwatch_logs entries older than 7 days and security_events older than 30 days.

ISSUE-15  —  No .env.example Template File  [DOCX]

| ISSUE-15 ▸ No .env.example Template File |  |
| --- | --- |
| Severity | 🟡 MEDIUM |
| Category | Developer Experience — Onboarding Blocker |
| File(s) | Root directory |
| Source | Team DOCX — Warning W4 |

Description

notification_service.py and other modules require SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASSWORD, SECURITY_ALERT_TOPIC_ARN, MONGODB_URI, DEMO_PWD_1, DEMO_PWD_2, DEFAULT_SEC_PWD. No .env.example exists. New team members encounter silent config failures.

Recommendation

Create .env.example in the project root documenting all required variables with placeholder values.

ISSUE-16  —  SNS CloudWatch Alarm Threshold Too Sensitive for Production  [DOCX]

| ISSUE-16 ▸ SNS CloudWatch Alarm Threshold Too Sensitive for Production |  |
| --- | --- |
| Severity | 🟡 MEDIUM |
| Category | AWS Infrastructure — False-Positive Alert Configuration |
| File(s) | aws/template.yaml — Line 130 |
| Source | Team DOCX — Warning W5 |

Description

The alarm threshold of 3 BLOCK_SESSION events per 5-minute window fires constantly during any demo, test run, or presentation — rendering the alarm nearly useless in practice.

Recommendation

Set threshold to 10–15 for staging and 25+ for production. Effort: 5 minutes.

ISSUE-17  —  smtp_port Cast Without Error Handling  [NEW]

| ISSUE-17 ▸ smtp_port Cast Without Error Handling |  |
| --- | --- |
| Severity | 🟡 MEDIUM |
| Category | Reliability — Startup Crash on Bad Config |
| File(s) | backend/security/notification_service.py — Line 80 |
| Source | Newly discovered — NOT in team DOCX |

Description

self.smtp_port = int(os.getenv("SMTP_PORT", "587")) — if SMTP_PORT contains a non-numeric value, the application crashes on startup with ValueError: invalid literal for int().

Recommendation

Wrap in try/except: try: smtp_port = int(os.getenv(...)) except ValueError: smtp_port = 587

8.   Minor Issues & Code Quality

ISSUE-18  —  Stray Space in .isoformat() Method Call  [NEW]

| ISSUE-18 ▸ Stray Space in .isoformat() Method Call |  |
| --- | --- |
| Severity | 🟢 MINOR |
| Category | Code Quality — Copy-Paste Error |
| File(s) | backend/app.py — Line 904 |
| Source | Newly discovered — NOT in team DOCX |

Description

now_iso = datetime.now(timezone.utc) .isoformat()  — unintended space before .isoformat() in a security-critical code section.

Recommendation

Remove the extra space: datetime.now(timezone.utc).isoformat()  Effort: 1 minute.

ISSUE-19  —  client_ip Hardcoded to 127.0.0.1 in delete_account()  [NEW]

| ISSUE-19 ▸ client_ip Hardcoded to 127.0.0.1 in delete_account() |  |
| --- | --- |
| Severity | 🟢 MINOR |
| Category | Audit Logging — Incomplete Forensic Trail |
| File(s) | backend/app.py — Line 1878 |
| Source | Newly discovered — NOT in team DOCX |

Description

client_ip = "127.0.0.1" is hardcoded. delete_account() has no Request parameter, so every account deletion audit log shows 127.0.0.1 regardless of the real client IP address.

Recommendation

Add request: Request as a parameter and extract the real IP: client_ip = request.client.host

ISSUE-20  —  Duplicate Accessibility Skip Link in index.html  [DOCX]

| ISSUE-20 ▸ Duplicate Accessibility Skip Link in index.html |  |
| --- | --- |
| Severity | 🟢 MINOR |
| Category | Frontend — Accessibility / Redundant DOM |
| File(s) | frontend/index.html — Lines 22 and 43 |
| Source | Team DOCX — Warning W6 |

Description

<a href="#main-content">Skip to main content</a> appears twice — at lines 22 and 43. Creates a confusing double-tab experience for keyboard and screen reader users.

Recommendation

Remove the duplicate <a> tag at line 43. Keep the one at line 22. Effort: 5 minutes.

9.   Security Controls — Verified Pass

The following 18 security controls were independently verified as correctly implemented by both audits. No action is required for these items.

| Security Control | Implementation Detail | Standard | Status |
| --- | --- | --- | --- |
| Password Hashing | PBKDF2-HMAC-SHA256, 200,000 iterations, per-user salt | OWASP/NIST | ✅ PASS |
| Constant-Time Comparison | hmac.compare_digest() prevents timing side-channel attacks | OWASP | ✅ PASS |
| Session Token Entropy | secrets.token_urlsafe(32) — 256-bit entropy | OWASP | ✅ PASS |
| Brute-Force Protection | 5 attempts / 600s → 900s lockout. Dual IP + account tracking. | OWASP A07 | ✅ PASS |
| Input Sanitization | HTML escape, null byte removal, control character stripping | OWASP A03 | ✅ PASS |
| NoSQL Injection Prevention | $-prefixed keys stripped from all dict inputs recursively | OWASP A03 | ✅ PASS |
| Prototype Pollution Guard | __proto__, constructor, prototype keys blocked recursively | CWE-1321 | ✅ PASS |
| OWASP Security Headers | X-Frame-Options DENY, X-XSS-Protection, CSP, Referrer-Policy | OWASP A05 | ✅ PASS |
| Generic Auth Error Messages | Login failure returns identical message regardless of reason | OWASP A07 | ✅ PASS |
| Anti-Enumeration Registration | Registration failure uses generic message for existing emails | OWASP A07 | ✅ PASS |
| Constant-Time Dummy Hash | Invalid-user login still runs full PBKDF2 to prevent timing enum. | OWASP A07 | ✅ PASS |
| Primary Device Immunity | Primary sessions are perpetual and immune to remote revocation | Custom | ✅ PASS |
| Secondary Device Isolation | OTPs and tokens never sent to secondary devices | Custom | ✅ PASS |
| SSE Stream Access Control | Real-time event stream restricted to primary devices only | Custom | ✅ PASS |
| Session Expiry | Non-primary sessions expire after 24 hours automatically | Best Practice | ✅ PASS |
| Atomic DB Writes | os.replace() crash-safe pattern prevents partial writes | Best Practice | ✅ PASS |
| Password Reset Token Expiry | Reset tokens expire after 15 minutes, single-use only | OWASP | ✅ PASS |
| Password Strength Validation | Min 8 chars, uppercase + lowercase + digit + special required | OWASP | ✅ PASS |

10.   Project Strengths

Both audits independently confirmed the following as significant project strengths:

• Industry-standard PBKDF2-SHA256 password hashing at 200,000 iterations with per-user salt.

• Comprehensive OWASP security headers applied on every HTTP response via FastAPI middleware.

• Full input sanitization stack — XSS, NoSQL injection, and prototype pollution all blocked.

• Dual-layer brute-force protection — IP-level and account-level tracking with 10,000 IP DoS cap.

• MongoDB + local JSON fallback — runs entirely offline with zero AWS dependencies.

• Multi-stage Dockerfile — minimizes image size and container attack surface.

• Pre-trained ML risk engine — Random Forest + Isolation Forest + custom Autoencoder ensemble.

• Real-time SSE notification delivery — zero-latency push to primary devices via pub/sub.

• Full accessibility — ARIA roles, skip links, and keyboard navigation in the frontend.

• 10 comprehensive test files covering all major flows including live attack simulations.

• Impossible travel detection using Haversine formula with commercial aviation velocity threshold.

• Primary device governance model — robust session hierarchy protecting the legitimate account owner.

• Liquid glass animated UI with dark mode, Google Fonts, and fully responsive CSS layout.

11.   Unified Priority Action Plan

All 20 issues ranked by business risk and fix urgency. Total estimated effort: ~12.5 hours. Assign owners and track progress using issue numbers as references.

| Priority | Issue | Title | File(s) | Owner | Effort |
| --- | --- | --- | --- | --- | --- |
| 🔴 P0 Immediate | ISSUE-01 | OTP code leaked in MFA login response | app.py:961 | Backend Dev | 15 min |
| 🔴 P0 Immediate | ISSUE-02 | Reset token leaked in forgot-password response | app.py:1436 | Backend Dev | 15 min |
| 🔴 P1 | ISSUE-03 | Hardcoded admin credentials + console log leak | app.py:98–196 | Backend Dev | 30 min |
| 🔴 P1 | ISSUE-04 | Docker port mismatch — container unreachable | Dockerfile + compose.yml | DevOps | 10 min |
| 🔴 P1 | ISSUE-05 | Notification spam — no cooldown, threshold too low | notification_service.py | Backend Dev | 1–2 hrs |
| 🟠 P2 | ISSUE-06 | Variable shadowing in CMS admin handlers | app.py:2331–2368 | Backend Dev | 20 min |
| 🟠 P2 | ISSUE-07 | MongoDB-incompatible sort args — production crash | app.py:1703+ | Backend Dev | 30 min |
| 🟠 P2 | ISSUE-08 | Lambda auth_handler.py stub — security bypass | aws/lambdas/ | Backend Dev | 2–3 hrs |
| 🟠 P2 | ISSUE-09 | CloudWatch duplicate alarm counters | cloudwatch_service.py | Backend Dev | 1 hr |
| 🟠 P2 | ISSUE-10 | CORS wildcard + credentials in app.py | app.py:81 | Backend Dev | 20 min |
| 🟠 P2 | ISSUE-11 | All 3 tests in test_root_admin_demo_delete.py fail | tests/ | Backend Dev | 1 hr |
| 🟠 P2 | ISSUE-12 | MongoDB cursor exhaustion in notification tests | test_notification_service.py | Backend Dev | 15 min |
| 🟡 P3 | ISSUE-13 | Full user scan in /api/auth/mfa-poll | app.py:1272 | Backend Dev | 1 hr |
| 🟡 P3 | ISSUE-14 | db.json unbounded growth — add TTL pruning | db_manager.py | Backend Dev | 1 hr |
| 🟡 P3 | ISSUE-15 | No .env.example template file | Root directory | Any | 30 min |
| 🟡 P3 | ISSUE-16 | SNS alarm threshold too low (raise 3 → 10+) | template.yaml:130 | DevOps | 5 min |
| 🟡 P3 | ISSUE-17 | smtp_port int cast without error handling | notification_service.py | Backend Dev | 5 min |
| 🟢 P4 | ISSUE-18 | Stray space in .isoformat() call | app.py:904 | Backend Dev | 1 min |
| 🟢 P4 | ISSUE-19 | client_ip hardcoded in delete_account() | app.py:1878 | Backend Dev | 10 min |
| 🟢 P4 | ISSUE-20 | Duplicate skip-link in index.html | index.html:43 | Frontend Dev | 5 min |

Effort Summary

| Priority Band | Issues Included | Estimated Effort |
| --- | --- | --- |
| P0 — Immediate | 2 issues (01, 02) | ~30 minutes |
| P1 — This Session | 3 issues (03–05) | ~2 hours |
| P2 — This Sprint | 7 issues (06–12) | ~6 hours |
| P3 — Next Sprint | 5 issues (13–17) | ~4 hours |
| P4 — Backlog | 3 issues (18–20) | ~20 minutes |
| GRAND TOTAL | 20 issues | ~12.5 hours |

— End of Report —

Prepared by: Antigravity AI Assistant   |   Team: RootNode-Rebels   |   Confidential — Internal Use Only

Sources: AWSSecurity_Project_Audit_Report.docx (Sep 19, 2026)  +  Deep Code Review (Sep 20, 2026)